# PROJECT PROPOSAL: TASK MANAGEMENT PORTAL

Client: GOLDEN HAND Document Class: Architecture & Engineering Proposal System State: Technical Production Blueprint Target Storage Engine: MySQL Database Server (Migrated from LocalStorage) Total Project Cost: ₱40,000 PHP Total Timeline: 6 Weeks

## 1. Executive Summary

The Enterprise Task Management Portal is a fast, responsive workspace application engineered to eliminate operational blind spots, automate corporate announcements, and optimize workforce performance. By shifting from the prototype's initial local storage implementation to a structured MySQL relational engine, the platform will offer absolute data persistence, scalable cross-user reporting, and protected data integrity.

Managing your team and tracking their work shouldn't feel like two separate jobs. This system connects GOLDEN HAND’s employee directory directly with daily operations, organizing your company's reporting structure into a single, transparent command center.

### Core Platform Mechanics

- Workspace Dashboard: Centralized command center featuring live metrics (Total Employees, Active Tasks, Completed Tasks, Announcements) powered by relational database queries alongside a real-time event activity stream.

- Employee Directory Hub: Full CRUD profile matrix to manage employee records, status (Active/Inactive), and departmental categorizations.

- Visual Kanban Engine: Interactive four-tier production grid (To Do, On Going, On-Hold, Done) with task assignment, priority tagging (Low, Medium, High, Critical), file attachments, comments, and task history tracking.

- Corporate Announcement Pane: Global bulletin board for pushing internal notices and company updates system-wide.

- Security & Authentication: Role-Based Access Control (RBAC) ensuring employees, managers, and admins only access authorized features.

- Analytics & Automated Alerts: Daily, weekly, and monthly productivity reporting paired with automated email and browser notifications for due dates and overdue tasks.

## 2. Project Objectives

The platform will achieve the following:

- Digitize employee task management and eliminate paper-based workflows.

- Provide real-time visibility into daily workforce progress and productivity.

- Ensure task history, file attachments, and comments are linked directly to work items.

- Automate due date reminders and overdue alerts via email and dashboard notifications.

- Enforce strict role-based data isolation (Admin, Manager, Employee).

## 3. Detailed Software Development Methodology & Phase Breakdown

The project will follow an Agile Development Approach with milestone demonstrations and client approvals at the end of each phase.

### Phase 1: Planning, System Architecture & UI Design

Duration: Week 1 Milestone Payment: 15% (₱6,000 PHP)

- Requirements gathering and workflow finalization.

- Relational MySQL Database Schema design (Users, Tasks, Activity Logs, Announcements, Comments, Attachments).

- UI/UX Wireframes and Dashboard design approvals.

### Phase 2: Core Development & Task Management

Duration: Weeks 2 – 3 Milestone Payment: 35% (₱14,000 PHP)

- Admin, Manager, and Employee Dashboard interfaces.

- Employee Directory CRUD (Add, Edit, Delete, Search).

- Interactive Kanban Board with drag-and-drop workflow.

- Advanced Task Features: File attachments, comment threads, task history logs, and priority tiers.

- Announcement Pane and System Activity Logging.

- Client Demo & Prototype Validation.

### Phase 3: Authentication & Security Access

Duration: Week 4 Milestone Payment: 15% (₱6,000 PHP)

- Secure Login / Logout & Password Reset functionality.

- Role-Based Access Control (RBAC) for Admin, Manager, and Employee roles.

- Employee profile management and view permissions.

### Phase 4: Reports, Analytics & Notifications

Duration: Week 5 Milestone Payment: 20% (₱8,000 PHP)

- Automated Task Monitoring: Daily, Weekly, and Monthly reports.

- Employee Productivity and Department Performance Analytics.

- Report export capabilities (CSV / PDF).

- Notification Engine: Due date reminders, overdue task alerts, email notifications, and dashboard alerts.

### Phase 5: Testing, Deployment & Training

Duration: Week 6 Milestone Payment: 15% (₱6,000 PHP)

- Quality Assurance (QA) and End-to-End Bug Fixing.

- User Acceptance Testing (UAT) with GOLDEN HAND stakeholders.

- MySQL database and server deployment.

- User Documentation and Team Training session.

## 4. Unified Project Timeline (6 Weeks)

| Week | Phase | Target Modules & Deliverables | Duration | Status / Milestone |
| --- | --- | --- | --- | --- |
| Week 1 | Phase 1 | Requirement Gathering, MySQL Database Architecture, UI Wireframes & Approval | 1 Week | Milestone 1 (15% / ₱6,000) |
| Week 2 | Phase 2 | Admin/Manager/Employee Dashboards, Employee Directory, Activity Logs | 2 Weeks | In Development |
| Week 3 | Phase 2 | Kanban Board, Task Creation/Assignments, Attachments, Comments, Announcements | 1 Week | Milestone 2 (35% / ₱14,000) |
| Week 4 | Phase 3 | Login System, Password Resets, Role-Based Access Control (RBAC), Profiles | 2 Weeks | Milestone 3 (15% / ₱6,000) |
| Week 5 | Phase 4 | Daily/Weekly/Monthly Reports, Analytics Engine, Export Functions, Email Alerts | 1 Week | Milestone 4 (20% / ₱8,000) |
| Week 6 | Phase 5 | Bug Fixes, User Acceptance Testing (UAT), MySQL Deployment, Training & Handover | 1 Week | Milestone 5 (15% / ₱6,000) |

## 5. Cost Analysis & Pricing Technical Breakdown (₱40,000 PHP)

This section provides a granular engineering breakdown of the costs associated with building the platform's architectural components.

| Module / Expenditure Item | Phase Alignment | Percentage | Cost (PHP) | Technical Scope Deliverables |
| --- | --- | --- | --- | --- |
| Planning, Architecture & UI Design | Phase 1 | 15% | ₱6,000 | Interactive wireframes (Figma/Adobe XD blueprint layout), user-flow journey maps, design-to-spec system guidelines, and responsive dashboard grid maps. |
| Database Architecture Design | Phase 1 | Included | -- | Schema normalization (3NF relational model design), entity-relationship diagramming (ERD), indexing strategy, and local-to-cloud migration scripts. |
| Core Development & Kanban Infrastructure | Phase 2 | 35% | ₱14,000 | Front-end Kanban UI board engine (drag-and-drop state listeners), directory routing, comment stream architecture, file stream storage endpoints, and logging triggers. |
| Authentication & Access Control Security | Phase 3 | 15% | ₱6,000 | JSON Web Tokens (JWT) / session-state validation, encryption mapping, granular RBAC middleware protection arrays, and password hashing loops. |
| Reporting Analytics & Notification Engine | Phase 4 | 20% | ₱8,000 | Cron-job query routines for scheduled background calculations, CSV/PDF stream generator utilities, and asynchronous mail transfer protocols (SMTP). |
| Testing, Production Deployment & Training | Phase 5 | 15% | ₱6,000 | End-to-end integration code debugging, server provision configurations, relational structure deployment (production MySQL instance), and a live training walk-through. |
| TOTAL PROJECT INVESTMENT |  | 100% | ₱40,000 PHP | Complete System Turnkey Handover |

## 6. Cost Comparison & Return on Investment (ROI)

### A. Comparison: Proposed Offer vs. Software Company / Agency in the PH

| Comparison Factor | PH Software Agency Standard | Our Proposed Offer | Client Savings |
| --- | --- | --- | --- |
| Project Cost | ₱150,000 – ₱400,000 PHP | ₱40,000 PHP | Save ₱110,000 – ₱360,000 PHP (73% – 90%) |
| Delivery Timeframe | 12 – 16 Weeks | 6 Weeks | 50% Faster Time-to-Market |
| Overhead Fees | Account Manager & Agency Margins Included | Direct Project Focus | Zero Management Overhead |

### B. Comparison: Proposed Offer vs. Hiring an In-House Web Developer in the PH

| Expense / Factor | In-House Mid-Level Developer (6 Months) | Our Proposed Project Package (Fixed) |
| --- | --- | --- |
| Monthly Salary / Fee | ₱40,000 PHP / month | Fixed Total: ₱40,000 PHP |
| Direct Labor Cost (6 mos.) | ₱240,000 PHP | Included in ₱40,000 PHP |
| Government Benefits & 13th Month | ~₱35,000 PHP | ₱0 |
| Hardware, Software & Onboarding | ~₱40,000 PHP | ₱0 |
| Total Expenditure | ~₱315,000 PHP | ₱40,000 PHP |
| Total Business Savings | — | ₱275,000 PHP Savings (87% Direct Savings) |

### C. Return on Investment (ROI) & Business Impact

- Immediate Capital Efficiency: Save over ₱275,000 PHP compared to hiring in-house staff or ₱110,000+ PHP compared to outsourcing to a traditional agency.

- Operational Time Savings: Eliminating manual task updates, spreadsheets, and lost chat history saves an estimated 3 to 5 hours per manager per week. For a team of 3 managers, this reclaims ~50 hours of lost labor monthly.

- Overdue & Delay Reduction: Automated due date reminders and overdue task tracking directly reduce project bottlenecks, ensuring deadlines are met on time.

- Data Ownership & Longevity: Shifting from LocalStorage to a MySQL relational database provides full data ownership without perpetual software subscription costs (SaaS).

## 7. Out of Scope (Explicit Exclusions)

- Mobile Applications: Standalone iOS or Android native apps (the web portal will be mobile-responsive).

- Third-Party SMS Gateways: SMS notification integration (alerts are limited to Email, Browser, and Dashboard Alerts).

- Manual Data Migration: Manual cleanup or conversion of legacy paper files or unformatted spreadsheets.

- Third-Party Server Costs: Domain registration, web hosting, and cloud server hosting fees are paid directly by the client.

## 8. Assumptions & Client Responsibilities

- Feedback Turnaround: GOLDEN HAND agrees to review and provide feedback on milestone demonstrations within two (2) business days to ensure project timeline adherence.

- Server Access: Client will provide deployment access (cPanel, VPS, or cloud server credentials) by Week 5.

- Single Point of Contact: Client will designate one representative to provide official consolidated feedback and approvals.

## 9. Payment Terms & Billing Schedule

- Payment Channels: Bank Transfer (BDO / BPI), GCash, or Company Cheque.

- Invoicing: Milestone invoices will be issued upon completion of deliverables specified for each phase.

- Warranty Period: Includes a 30-day post-deployment warranty covering bug fixes and technical corrections for agreed features at no additional charge.

## 10. Acceptance & Signature Block

IN WITNESS WHEREOF, the parties hereto have agreed to the terms, scope, timeline, and budget outlined in this proposal.

| For GOLDEN HAND | For Development Team |
| --- | --- |
| ____________________________________ Authorized Representative Signature ____________________________________ Printed Name ____________________________________ Title / Position ____________________________________ Date | ____________________________________ Lead Developer Signature ____________________________________ Printed Name ____________________________________ Title / Position ____________________________________ Date |